## Slide 1: Infrastructure Advisory
Best Practice Buyer’s Guide
Commercial in Confidence

## Slide 2: Best Practice Buyer’s Guide – Purpose & Objective
Purpose
Objective
Desired
Outcome
Provide an overview of Infrastructure Advisory (IA) Standard Commercial Framework (SCF) and its impact on buying IA services
Participants are fully informed and understand how to engage IA Services suppliers and apply the SCF
To provide buyers the knowledge and insights you need to undertake the necessary tasks to engage and manage Infrastructure Advisory suppliers
Commercial in Confidence

## Slide 3: Table of content
# | Section | Slide
1 | What do I need to know? | 6-9
1a | IA Standard Commercial Framework | 10-23
2 | When to use Infrastructure Advisory consultants? | 24-27
3 | Where does it fit in? | 28-30
4 | How to engage an IA supplier? | 31-38
5 | Who is responsible for what? | 39-40
6 | Contact us | 41

## Slide 4: Key questions to ask when buying Infrastructure Advisory Services
What do I need to know?
When to use Infrastructure Advisory Services consultants?
Where does it fit in?
Who is responsible for what?
How
to engage an IA Services supplier?
Commercial in Confidence

## Slide 5: Best Practice Buyer’s Guide - Overview
When to use Infrastructure Advisory consultants?
If scope of services is within the Infrastructure Advisory list of 55 services
  Deciding whether need to use internal resources, contingent labour or Infrastructure Advisory consultants
  If the engagement should be on an Assignment or Secondment basis
Where does it fit in?
IA SCF is recommended to 4 Whole of Government (WofG) Schemes:
  Performance Management Services (PMS) Scheme SCM0005 – engagement type 15
  Consultants in Construction up to $9 Million Scheme SCM1191
  Consultants in Construction above $9M Procurement List SCM10611
  Government Architect's Strategy and Design Scheme (SCM0801)
  IA SCF is recommended to all Infrastructure Advisory engagements (including engagements outside of the whole of
  government schemes listed above).
What do I need to know?
Procurement Board Direction PBD 2022-02 and Obligation to NSW Government agencies
IA Standard Commercial Framework (SCF) [capped daily resource rates, discount structure and expenses policy] as guidance when evaluating and awarding contracts for IA services
Top 50 IA suppliers to government (by spend) to report all IA related engagements, including resource to NSW Treasury on a quarterly basis.
Who is responsible for what?
Schemes to continue their current responsibility of prequalification of suppliers, scheme management etc,
Clusters and agencies will continue their current responsibilities to deliver their own, reporting, sourcing etc
NSWP will be responsible for managing reporting from Top 50 IA Suppliers and providing data insights
How to engage an IA supplier?
You will continue to engage IA consultants through the applicable WofG Schemes and existing agency panels/procurement processes
Mandated tools and templates are available on WofG schemes page as well as Infrastructure Advisory Services page on buy.nsw to support you in engaging and managing suppliers
Commercial in Confidence

## Slide 6: What do I need to know?
Commercial in Confidence

## Slide 7: What is Infrastructure Advisory?
Infrastructure Advisory Services means engineering, technical, design & advisory services provided under a fee for service arrangement in relation to any stage in the infrastructure asset lifecycle from concept through to commissioning (and where applicable the ongoing operations and maintenance of the asset) of all economic and social infrastructure assets for the NSW Government.
Infrastructure Advisory, Engineering, Architectural and related technical services
Infrastructure transaction consulting services
In-Scope
Out of Scope
General Advisory and ICT consulting services
Infrastructure Contracting (build) and Legal Services
Commercial in Confidence

## Slide 8: Procurement Board Direction PBD 2022-02
From 1 November 2022, a Procurement Board Direction is applied to the procurement of IA services and sets obligations for buyers and suppliers, and recommends use of the Standard Commercial Framework as a guidance for agencies
Supplier Data Reporting
Standard Commercial Framework (SCF)
Standard Engagement Pricing Schedule
Recommended only
The SCF is recommended for use by NSW government agencies, as guidance, when evaluating and awarding contracts to Infrastructure Advisory suppliers
The objective is to support achieving best value for money and increase transparency
Mandated for Top 50 IA suppliers (by spend)
Top 50 IA suppliers (by spend) to government are mandated to submit quarterly reports
The reports include IA related engagements, including daily resource level pricing
NSW Treasury will engage with top 50 suppliers to administer the reporting process
Mandated for NSW Government agencies
Agencies must use the Standard Engagement Pricing Schedule when engaging with IA suppliers
Any exceptions must be approved by an Executive Director agency officer (or higher) prior to engaging the Infrastructure Advisory supplier
Tools and templates will be available on IA Portal on buy.nsw from 1 November 22
 | Action by the agencies
 | FYI only

## Slide 9: Changes for Buyers of IA Services
What’s not changing?
What's changing?
Buying Process
Agency specific Schemes/Panels/
Contracts
WofG
Schemes
The procurement Board Direction applies to the procurement of Infrastructure Advisory services and mandates agencies to use the standard Engagement Pricing Schedule when engaging IA suppliers for pricing (from 1 Nov 22)
Mandate quarterly reporting for top 50 suppliers
Buyer tools & templates available on buy.nsw from 1 Nov 22
Prequalification status of suppliers
List of service types within WofG schemes
Agencies must update schemes or contracts to include the top 50 IA suppliers reporting requirement
New WofG standard terms & conditions to include top 50 IA suppliers reporting requirement (from Q1 2023)
All other agreed terms and conditions
Prequalification status of suppliers (if applicable)
List of service types (if applicable)
Buyers must use the standard Engagement Pricing Schedule1
The IA SCF is recommended for use as guidance
Agency procurement delegations and procedures
Existing buying process, use of existing schemes and panel arrangements
Reporting
Top 50 IA suppliers must report all IA engagements quarterly
Treasury will administer the reporting process with suppliers
No additional reporting requirements for buyers
Other current supplier reporting requirements
Note: 1. Any exceptions to using the Engagement Pricing Schedule must be approved by an Executive Director agency officer (or higher)

## Slide 10: IA Standard Commercial Framework
Commercial in Confidence

## Slide 11: Infrastructure Advisory Standard Commercial Framework
The SCF is recommended for use by NSW government agencies, as guidance, when evaluating and awarding contracts to Infrastructure Advisory suppliers
Commercial in Confidence
 | Commercial Framework | Description
Key Elements | Capped Daily Resource Rates | Maximum Daily Rates per Service and Resource Type
 |  | Daily rate capped on the basis of standard 8-hour day
 | Discount Structure | Volume discounts based on contract value (including variations)
 | Secondments | Discounts applicable to secondments where NSW Government uses IA services to augment current teams
 | Expenses Policy | Defined standards on what expenses are billable
 |  | Standard cap on disbursements as a percentage of total engagement cost
Enablers | Resource Type | NSW Government standard 7 resource type definitions for Infrastructure Advisory Services. Suppliers are to provide rates as per NSW Government resource type definition guide.
 | Service Type | NSW Government standard 55 service type definitions for Infrastructure Advisory Services
 | Resource Mix Guide | Provides resource mix guidance to all IA buyers and suppliers

## Slide 12: Capped daily rates
These are the maximum recommended daily rates applicable to each Resource Type for each of the 55 Infrastructure Advisory Service Types
Engagement Type | Service Type | NSW Government Resource Types and Maximum Capped Daily Rates (excl GST) |  |  |  |  |  | 
 |  | Graduate / Analyst | Professional / Consultant | Senior Professional / Senior Consultant | Associate / Manager | Principal / Senior Manager | Senior Principal / Director | Partner
Architecture Design and Advisory | Architecture |  |  |  |  |  |  | 
Architecture Design and Advisory | Design Specialist |  |  |  |  |  |  | 
Architecture Design and Advisory | Interior Design |  |  |  |  |  |  | 
Architecture Design and Advisory | Landscape Architecture |  |  |  |  |  |  | 
Architecture Design and Advisory | Urban Design |  |  |  |  |  |  | 
Engineering Design and Advisory | Acoustics and Vibration |  |  |  |  |  |  | 
 | Civil Engineering |  |  |  |  |  |  | 
 | Constructability |  |  |  |  |  |  | 
 | Customer Experience |  |  |  |  |  |  | 
 | Drafting, Visualisation and Digital Engineering |  |  |  |  |  |  | 
 | Electrical Engineering |  |  |  |  |  |  | 
For Scheme specific Engagement Type capped daily rates, please refer to the relevant Scheme page on buy.nsw
Commercial in Confidence
Recommended Capped Rates for all 55 IA services can be downloaded by registered agency buyers via the buyer dashboard in Supplier Hub in buy.nsw

## Slide 13: Discount structure
The contract size discount structure is simplified and now recommended only for contracts valued $5M and above
Notes:
Contract Size includes the initial Contract value plus any additional Variation costs.
For any Secondment with NSW Government for IA services, suppliers is recommended to discount the daily capped rate by at least XX%, in addition to any applicable Contract Size Discount .
Suppliers must classify the engagement as an Assignment or Secondment explicitly up-front in their proposals and subsequent Contracts.
Details of SCF can be downloaded by registered agency buyers via the Supplier Hub in buy.nsw
Volume based discount NSW Government recommends a separate Contract Size Discount upfront To minimise the administrative overhead, the Contract Size Discounts will be expected to be incorporated upfront into the resource rates based on contract size estimates, and highlighted separately at the proposal stage | Contract Size (excl GST) | Recommended Minimum Contract Size Discount
 | ≤ $5m | 0%
 | > $5m + | YY%
Leveraging suppliers economies of scale on large engagements
Commercial in Confidence
Resource based discount Secondments refer to engagements where NSW Government is responsible for the management of the resource while the supplier is responsible for providing resources with the right skills, processes and systems and the payments are linked to days worked. Risk of delivery of output is borne by NSW Government | Recommended Minimum Secondment Discount
 | XX%
Fees reduced to reflect project risk residing with NSW Government
1
2

## Slide 14: Expenses policy
It is expected that all suppliers will follow the recommended expense policy
Cost Element |  | Expense Policy
Expenses Cap |  | All expenses will be capped at 7% of engagement fees
Couriers |  | At Cost
Database and Market Research |  | No Charge
Airfares |  | Lowest available fare of the day
 |  | Maximise advance bookings
 |  | Economy only at cost
 |  | At Cost, using Contract 1008 Travel Management Services through FCM, or lower using other means
Car Hire |  | At Cost, using Contract 1008 Travel Management Services through FCM, or lower using other means
Accommodation |  | At Cost, using Contract 1008 Travel Management Services through FCM, or lower using other means
Other Travel |  | At Cost
Meals - Breakfast |  | At Cost <$30/day
Meals - Lunch |  | No Charge
Meals - Dinner |  | At Cost < $50/day
Taxi |  | At Cost - prior approval for circumstances other than to/from airports, leaving office after 8 pm, meetings where multiple sites are used
Tips & Gratuities |  | No Charge
Room Hire & catering |  | At Cost
Stationery & postage |  | No Charge
Photocopying |  | No Charge
Telephone & Fax |  | No Charge
Wireless Internet Fees | On (NSW Govt) Site | At Cost
 | Off Site | No Charge
Secretarial & clerical |  | No Charge
Commercial in Confidence
Note: Details of SCF can be downloaded by registered agency buyers via the Supplier Hub in buy.nsw

## Slide 15: Role titles and descriptions
NSW Government has set standard industry based Resource Types to ensure like-for-like comparison of roles and rates across supplier responses
Note: Details of SCF can be downloaded by registered agency buyers via the Supplier Hub in buy.nsw
Role title | Description | Minimum years of relevant experience
Graduate / Analyst | Performs data gathering and analysis with technical skills. Low level of industry knowledge. Works under supervision by more senior team members. | 0-2
Professional / Consultant | Higher level technical skills, broader experience base, business process & industry knowledge. Requires limited supervision and may lead analyst/ graduate. | 2-4
Senior Professional / Senior Consultant | Field team leadership role, moderate level of technical and subject matter expertise. Further competencies include critical thinking and comms skills and ability to lead simple engagements | 4-8
Associate / Manager | Junior management level, specialist technical and subject matter expertise; leads more complex engagements and manages assignment schedules and resource allocation. Ability to lead at client meetings and choose an appropriate solution in responding to a client’s needs. Authors proposals and pitches. | 8+
Principal / Senior Manager | Senior employee with significant specialist expertise and team leadership capabilities. Practice lead with project management, consulting and facilitation skills and high quality written comms skills including proposals, reports, contractual letters and project plans. | 10+
Senior Principal / Director | Management member and experienced practitioner within the industry. Provides strategic and technical advice and leads technical teams. Key in sales activity and client relationship management Alternately: SME / Domain expert with deep technical skills but limited leadership responsibility | 15+
Executive/ Partner | Senior Management member and highly experienced practitioner with a broad range of experience within the industry. Provides strategic advice and manages overall commercial strategy. Manages senior client relationships at a strategic level. | 15+
Commercial in Confidence

## Slide 16: Service types and definitions(1/7)
NSW Government has set standard industry based service types to ensure like-for-like comparison of rates across supplier responses
Engagement Type | Service Type | Definitions
Architecture Design and Advisory | Architecture | The consultant in this capability demonstrates specialised skill and experience to design new buildings and structures, refurbishment and interior fitout of existing buildings and adaptive reuse of heritage buildings. Technical services include site based master planning, concept design and feasibility, architectural documentation for construction, coordination of sub consultants. Key skills may also include architectural research, preparation of return briefs and strategic thinking.
Architecture Design and Advisory | Design Specialist | Provides specialist advice on design aspects for Education, Health and Transport infrastructure
Architecture Design and Advisory | Interior Design | Designs indoor spaces for functionality, safety and aesthetics.
Architecture Design and Advisory | Landscape Architecture | The consultant in this capability demonstrates specialised skill and experience to analyse, strategies and design outdoor environments, including public space, open space and recreation, green infrastructure and corridors, parks, landmarks and outdoor structures. Technical services include spatial master planning, concept design and architectural documentation for landscape projects, rehabilitation strategies, wayfinding strategies, horticultural and arboriculturally advice, implementation plans. A key skill is to integrate and balance environmental, social-behavioural and aesthetic outcomes for landscape projects.
Architecture Design and Advisory | Urban Design | Advises, analyses, designs and documents the urban environment and orderly development of communities including development feasibility, policy, strategy and research. Precinct based master planning, including strategic frameworks, spatial masterplans, statutory land use, implementation plans, and infrastructure associated urban and precinct scale projects
Engineering Design and Advisory | Acoustics and Vibration | Analyses, models, designs, documents and monitors noise and vibration performance, ensuring design requirements are met. Services provided include reverberation and noise control, airborne sound insulation, impact sound isolation and structure-borne vibration control, acoustic optimisation and environmental noise assessments. Includes peer review assessment.
 | Civil Engineering | Analyses, models, designs and documents civil structures such as bridges, dams, retaining walls, reservoirs, car parks, roads and costal structures. Includes peer review assessment.
 | Constructability | Advises on the constructability of the projects during pre-construction phase, balancing the various project and environmental constraints to achieve the project goals, including the extent to which the design of the building facilitates ease of construction, the effective and timely integration of construction knowledge into the conceptual planning, design, construction and project delivery process. Includes peer review assessment.
Commercial in Confidence

## Slide 17: Infrastructure Advisory Service Definitions (2/7)
NSW Government has set standard industry based service types to ensure like-for-like comparison of rates across supplier responses
Engagement Type | Service Type | Definitions
Engineering Design and Advisory | Customer Experience | Designs the end customer experience and interaction with the asset, visually, acoustically, communications touchpoints, and transactions.
 | Drafting, Visualisation and Digital Engineering | Converts engineering and architectural designs, plans, and layouts into a set of technical drawings. It includes manual sketches and/or virtual and digital models utilising design and drafting software applications and processes such as Building Information Modelling (BIM) for planning, designing, construction delivery and building operation and maintenance purposes. Includes peer review assessment.
 | Electrical Engineering | Analyses, models, designs and documents the requirements for indoor and outdoor lighting, power, HV/LV reticulation and switchboards, control, uninterruptable power supplies, generators, fire detection and voice and data cabling for site services, architectural facilities and buildings for civil works. Includes peer review assessment.
 | Electronic and Communication Systems Engineering | Analyses, models, designs and documents the requirements for electronic, communication and audio-visual systems required for all infrastructure asset types including rail systems, communications and signalling. Includes peer review assessment.
 | Fire Services | Analyses, models, designs and documents all structural, mechanical, electrical and electronic services to attain required levels of fire satety compliant to relevant regulations. Includes advice in fire safety engineering, passive fire design, evacuation modelling and means of escape assessments, as well as peer review assessment.
 | Geotechnical Engineering and Hydrology | Investigates, analyses, models and reports on ground conditions, natural behaviour, slope stability, site conditions response to artificially changed conditions and capacity to support civil and architectural structures. Hydrology: Analyses and reports on movement, distribution and management of water and water resources, water quality testing and impact assessments. Both subservices may include peer review assessment.
Engineering Design and Advisory | Human Factors | Advises on systems and infrastructure safety, efficiency and comfortable for customers and employees to use and operate, applying structured analysis and human behaviour and performance science in the design phase
 | Track and Alignment | Analyses, models, designs and documents rail track alignment including special track work such as turnouts, crossovers and diamond crossings in accordance to applicable codes and standards.
 | Tunnel Ventilation | Analyses, models, designs and documents tunnel ventilation, ensuring adequate material temperature and heat dissipation mechanism, adequate air quality, controlled spread of smoke in case of fire and reduced air temperatures to acceptable limits.
Commercial in Confidence

## Slide 18: Infrastructure Advisory Service Definitions (3/7)
NSW Government has set standard industry based service types to ensure like-for-like comparison of rates across supplier responses
Engagement Type | Service Type | Definition
Engineering Design and Advisory | Hydraulics Services | Analyses, models, designs and documents hydraulic services within and around buildings and as site services to buildings, including water, sewerage, drainage, stormwater, town gas, LPG and fire hydrants and hose reels. Includes peer review assessment.
Engineering Design and Advisory | Land Surveying / Spatial | Land Surveying: Determines accurate terrestrial or three-dimensional position of points and the distances and angles between them required to establish land maps, boundaries and locations. Spatial: Designs and develops spatial analytics using Geographic Information System (GIS). Both subservices may include peer review assessment.
Engineering Design and Advisory | Manufacturing Processes Engineering | Analyses, models, designs and documents manufacturing systems and processes, including those used to process chemicals and materials. Includes peer review assessment.
Engineering Design and Advisory | Mechanical Engineering | Analyses, models, designs and documents the requirements for air conditioning, heating, ventilation, domestic hot water, non- potable water, cool rooms, steam, medical/industrial gases, vertical transportation, building management and control systems for architectural facilities and buildings for civil works. Includes peer review assessment.
Engineering Design and Advisory | Rolling Stock | Analyses, models, designs, documents and supervises manufacturing process and installation of rail vehicles, including locomotives, carriages, wagons and multiple units. Includes routine maintenance and quality and safety standards certification.
Engineering Design and Advisory | Security | Analyses, models, designs and documents security systems, including site inspection, training and commissioning of those required for Correctional Centres, Court Houses, Police Stations and Juvenile Justice Centres. Advises on engineering design and construction materials for counter-terrorism measures and general infrastructure safety and security, including suicide prevention (compliance with the Security Industry Act 1997) . Includes peer review assessment.
Engineering Design and Advisory | Structural Engineering | Analyses, models, designs and documents the structural components of buildings, such as footings, beams, floors, facade, roof structure walls, columns and roadworks, hydraulic and stormwater designs associated with buildings. Includes peer review assessment.
Engineering Design and Advisory | Sustainability | Advises on buildings and structure design and construction to optimise the use of energy, materials, and limit waste to achieve sustainable outcomes - absolute and relative to the relevant standards.
Engineering Design and Advisory | Systems Assurance / Reliability, Availability, Maintainability and Safety (RAMS) | Analyses potential scenarios of service failures and disruptions and their possible costs to develop strategies to reduce those risks and ensure assets remain reliable, maintainable, available and safe for use. Defines, captures, validates and verifies operational and safety requirements, manages changes and validates their acceptance and compliance with operational and safety standards and the authority.
Commercial in Confidence

## Slide 19: Infrastructure Advisory Service Definitions (4/7)
NSW Government has set standard industry based service types to ensure like-for-like comparison of rates across supplier responses
Engagement Type | Service Type | Definition
Engineering Design and Advisory | Traffic and Transport Engineering | Analyses, models, designs and documents the operation of traffic and transport infrastructure including specialist advice on intelligent transport systems. Includes peer review assessment.
 | Utilities Engineering | Models and estimates costs, including quantity surveying and resource estimation. Conducts benchmarking, establishes cost management plans and provides peer review assessment.
Environmental, Health and Safety Services | Archaeology and Heritage | Advises on historic buildings, historical connections, ethnicity, craft activities, aboriginal and non-aboriginal, customs and traditions, belief systems and sacred space, identifying items of historical and cultural significance and the risks and constraints they impose on projects. High qulality analysis report on conservation and excavation work.
Environmental, Health and Safety Services | Environmental Advisory, Sustainability and Resilience | Advises on the environmental conditions affecting the infrastructure project, including bushfire modelling, flood modelling, weather analysis modelling including wind, rain and snow, seismic assessment, and terrestrial and aquatic ecology advice. Advices on strategy development in all aspects of environmental sustainability including reporting, communication, research activities and facilitates sustainability accreditations and certifications. Provides Infrastructure Resilience advice including disaster modelling, disaster preparedness, restoration remediation and redevelopment.
Environmental, Health and Safety Services | Environmental Compliance, Audit and Due Diligence | Reviews the environmental performance of a project in achieving both legislative compliance and the organisation's environmental goals and objectives. It includes developing and implementing Environmental Management Systems (EMS) as well as planning, managing and conducting environmental checks and audits as noise monitoring, air quality monitoring, hazardous materials, contaminated site investigation and occupational hygienist, and reporting and acting on the findings. Conducts environmental due diligence for commercial or real state acquisitions and selling.
Environmental, Health and Safety Services | Environmental Impact Assessment | Evaluates the bio-diversity assessment and the likely environmental impacts of a proposed project or development.
Environmental, Health and Safety Services | Health and Safety Advisory and Compliance | Advises on health and safety strategy and plans, assess worker risks, incorporating best practices and ensuring compliance with legislation to improve workplace environment. Includes on site training and conducts reviews, risk analysis, hazard elimination, engineering modification and incident investigations.
Commercial in Confidence

## Slide 20: Infrastructure Advisory Service Definitions (5/7)
NSW Government has set standard industry based service types to ensure like-for-like comparison of rates across supplier responses
Engagement Type | Service Type | Definition
Management and Governance | Asset and Facilities Management | Plans, acquires and manages project assets including land, buildings and equipment, vehicle fleet and security to contribute for the successful completion of the project, and provides peer review assessment.
Management and Governance | Contract and Financial Management | Manages the contract post-establishment including administering contract requirements on behalf of the client, interpreting and enforcing contract terms and conditions, monitoring contract progress, identifying and resolving any contract issues and managing the termination or renewal of the contract upon its expiration. Also included contract negotiation wheever required. Forecasts and manages the expenditures of the project, monitoring finances and identifying potential cost risks to prevent spend over budget by collaborating with both internal and external parties, from clients to stakeholders, and provides peer review assessment.
Management and Governance | Design Management | Manages the design process including planning and initiating a design, managing and controlling the design process to meet specifications, budget and time constraints. Contributes to planning and project management activities within a larger project or program. Includes peer review assessment.
Management and Governance | Dispute Management | Oversees and directs the resolution of disputes between the parties engaged in an infrastructure project or program. Includes peer review assessment.
Management and Governance | Program and Project Management | Establishes program/project leadership and executes program/project plans, monitoring and controlling the development of the program/project according to Cost Management plans and Stakeholders and Communication Management plans. The service also includes project initiation, contract management and administration and peer review assessment.
Management and Governance | Project Control and Scheduling | Monitors cost and schedules, including conducting lifecycle cost analysis, Critical Path Method analysis and scheduling. It reviews and monitors project activities, generates progress against planned reports and recommends actions to recover schedule or improve efficiency. Contributes to planning and project management activities within a larger project or program. Includes peer review assessment.
Management and Governance | Project Governance | Designs and establishes a framework for decision making in Infrastructure Programs and Projects. Includes approval pathways, quality assurance mechanisms, stakeholder management approaches, points of accountability. Includes executing processes to oversee program and project progress, and providing peer review assessment.
Management and Governance | Property Acquisition and Valuation | Demonstrates and documents of the impact of a planned change or development through analysis, simulation and modelling of rail, highways, junctions, roadways, pathways and other transport infrastructure. Includes peer review assessment.
Management and Governance | Risk Management | Identifies, evaluates and manages project risks by designing the risk management strategy and executing risk management plans. Includes identifying, implementing and monitoring mitigation measures needed to prevent exposure to risk, managing and operating risk register and ensuring appropriate communication to project stakeholders. Contributes to planning and project management activities within a larger project or program, and provides peer review assessment.
Management and Governance | Transaction Management | Plans, executes and manages the procurement process required for successful project delivery across diverse delivery models including Design & Construct (D&C), Construct-only and PPP, by undertaking EOI management, evaluation and shortlisting, tender document preparation, bid and tender evaluation, negotiation and award. Includes peer review assessment.
Commercial in Confidence

## Slide 21: Infrastructure Advisory Service Definitions (6/7)
NSW Government has set standard industry based service types to ensure like-for-like comparison of rates across supplier responses
Engagement Type | Service Type | Definition
Project Strategy and Project Planning | Business Case and Economics | Evaluates prospective alternatives to meet the service need, comparing alignment with objectives, socio-economic impact, feasibility, financial appraisal and funding alternatives, delivery model and risks. Includes the definition of project objectives, scope, purpose, deliverables and peer review assessment.
Project Strategy and Project Planning | Cost Modelling and Planning | Models and estimates costs, including quantity surveying and resource estimation. Conducts benchmarking, establishes cost management plans and provides peer review assessment.
Project Strategy and Project Planning | Packaging and Delivery Strategy | Plans the strategy to split programs or projects into series of work packages suitable for obtaining tenders, contracting and risk transfer. Includes peer review assessment.
Project Strategy and Project Planning | Service Strategy and Service Planning | The consultant in this capability will demonstrate the ability to establish a strategic planning vision that can be actioned through strategic plans and government policy frameworks. Propose and test strategic planning scenarios that recognise current conditions and anticipate long term change. Identify services needs and performance outcomes to be delivered by single or multiple assets, by asset portfolios or through masterplans (includes master planning services) at a range of scales. Communicate with diverse stakeholders to develop strategic planning proposals. Undertake peer review assessment and research as required.
 | Traffic Modelling | Demonstrates and documents of the impact of a planned change or development through analysis, simulation and modelling of rail, highways, junctions, roadways, pathways and other transport infrastructure. Includes peer review assessment.
Quality and Assurance Services | Asset Inspection | Condition assessment of the assets and its components, defects identification and scoping through trade qualified personnel, including building inspection and network condition assessment, with high risk inspection as well.
Quality and Assurance Services | Commissioning | Reviews, analyses and verifies that the infrastructure and its components are complete, tested and fit for operation to the client requirements. Includes formal handover to the final owner or client, as-built drawings and operation and maintenance manuals.
Quality and Assurance Services | Compliance and Assurance | Advises, plans, directs and coordinates activities of a project ensuring compliance with legislative, ethical or regulatory standards within the project scope including BCA and access consulting. They are regulated by Fair Trading (in accordance with the Building & Developer Certifier Act)
Quality and Assurance Services | Independent Certification and Site Surveillance | Develops and executes construction verification, certification, monitoring and surveillance plans accordingly to construction contract. Inspects and approves building work ensuring compliance with approved building plans and building standards.
Quality and Assurance Services | Planning Advisory Consulting | Advises on planning permit pathways and processes for an infrastructure project, provides regulatory advice, conducts pre application investigations, prepares application documents, advises on planning authority relationship management and monitors application outcome.
Commercial in Confidence

## Slide 22: Infrastructure Advisory Service Definitions (7/7)
NSW Government has set standard industry based service types to ensure like-for-like comparison of rates across supplier responses
Engagement Type | Service Type | Definition
Stakeholder Relations and Communications | Communication and Stakeholder Engagement | Advises in management of organisational reputation with the external media or general public, reviewing and developing public relations strategies and planning. Develops community and stakeholders engagement plans, speeches and presentations for internal/external use including technical writing and graphic design activities such as brochures, reports, maps and infographics and provides facilitation services. Develops responses and communication plans for the management of issues.Also includes workshop facilitation and report preparation.
Stakeholder Relations and Communications | Marketing and Campaign Management | Identifies and implements integrated marketing activities and channels to reach campaign objectives as well as influence stakeholders utilizing both online and offline marketing communications tools and digital media channels.
Commercial in Confidence

## Slide 23: When to use Infrastructure Advisory consultants?
Commercial in Confidence

## Slide 24: When do we need Infrastructure Advisory consultants?
Buyers should consider engaging Infrastructure Advisory services from a consultant if they need:
Specialised skills or experience (not available internally or contingent labour)
To help develop in-house capabilities
Advice on how to meet a new government requirement
Design of new government infrastructure and/or ongoing infrastructure maintenance
Project management of infrastructure projects
When
to use Infrastructure Advisory consultants?
Generally, it is the advisory nature of the work that differentiates a consultant from other contractors.
A consultant is defined as: a person or organisation engaged under contract on a temporary basis to provide recommendations or professional advice to assist decision-making by management.
Commercial in Confidence

## Slide 25: Consulting is different to contingent labour
Before engaging a consultant, consider the project and type of labour required
Services | Definition | Description | Types of services included | Payment trigger | WofG Schemes
Consulting | Assignment (Consulting) | Specific output is defined Management of the output is the responsibility of the supplier Risk of delivery is borne by the supplier Daily rates are higher than Secondments as supplier is bearing risk | Example Architectural design of a new build | Delivery of defined services | PMS Scheme SCM0005 - engagement type 15
 |  |  |  |  | Consultants in Construction up to $9 Million Scheme SCM1191
 |  |  |  |  | Consultants in Construction above $9 Million Procurement List SCM10611
 |  |  |  |  | Government Architect's Strategy and Design Scheme SCM0801
 | Secondment (Consulting) | NSW Government is responsible for the management of the resource The supplier is responsible for providing resources with the right skills, processes and systems Risk of delivery of output is borne by NSW Government Daily rates are less than Assignment as NSW bears the risk | Specialist skill set to augment Cluster/ Agency project team for delivery services | Time sheet: days/hours worked | PMS Scheme SCM0005 - engagement type 15
 |  |  |  |  | Consultants in Construction up to $9 Million Scheme (SCM1191)
 |  |  |  |  | Construction above $9 Million Procurement List SCM10611
 |  |  |  |  | Government Architect's Strategy and Design Scheme SCM0801
Contingent | Contingent Labour | Named individual engaged as directed by NSW Government on temporary contracts for a finite period NSW Government owns the IP Daily rates are generally substantially lower than Consulting services. | Examples Business analyst Administration support | Time sheet: days/hours worked | Contingent Workforce Scheme SCM0007
Commercial in Confidence
When
to use Infrastructure Advisory consultants?

## Slide 26: This decision tree may help you decide if you need an Infrastructure Advisory consultant
Do I need an IA consultant?
Follow relevant scheme rules for non IA categories e.g. ICT, Construction, Training
Yes
No
Yes
No
Consider using contractor via the Contingent Labour Scheme, especially for a duration of work > 6 months
Non - Consulting engagement refer to Contingent Labour scheme SCM007
Use consultant under ‘secondment’ rates
Yes
Use internal resource. No need to hire.
No
Do you have a specified outcome from the required services?
Will the service provider operate under direction and outcomes set by the agency?
Use consultant’ under ‘assignment rates
Is the engagement in scope of IA services? (see slide 7)
Refer to the recommended IA Standard Commercial Framework as a guidance
Yes
No
Do you have internal capability to deliver the services?
Commercial in Confidence
When
to use Infrastructure Advisory consultants?

## Slide 27: Where does Infrastructure Advisory fit in?
Commercial in Confidence

## Slide 28: Infrastructure Advisory Services
The Infrastructure Advisory includes 55 unique service types within 7 different engagement types
Infrastructure Advisory category
  Management & Governance1
  Project Strategy & Project Planning
  Engineering Design
  and Advisory
  Architecture & xxDesign Advisory
  Environmental, Health & Safety Services
  Stakeholder Relations
  & Communications
  Quality & Assurance Services
Notes:
There are 55 Service Types across 7 Engagement Types within the Infrastructure Advisory Services
  Program and Project Management2
  Design Management
  Project Control and Scheduling
  Project Governance
  Contract and Financial Management
  Risk Management
  Transaction Management
  Asset & Facilities Management
  Property Acquisition and Valuation
  Dispute Management
  Service Strategy and Planning
  Business Case and Economics
  Cost Modelling and Planning
  Traffic Modelling
  Packaging and Delivery Strategy
  Geotechnical Engineering & Hydrology
  Civil Engineering
  Structural Engineering
  Electrical Engineering
  Mechanical Engineering
  Hydraulics Services
  Traffic and Transport Engineering
  Drafting, Visualisation and Digital Engineering
  Electronic and Communication Systems Engineering
  Constructability
  Security
  Acoustics and Vibration
  Fire Services
  Land Surveying / Spatial
  Manufacturing Processes Engineering
  Utilities Engineering
  Track and Alignment
  Rolling Stock
  Tunnel Ventilation
  Systems Assurance / Reliability, Availability, Maintainability and Safety (RAMS)
  Sustainability
  Customer Experience
  Human Factors
x
  Architecture
  Landscape Architecture
  Urban Design
  Interior Design
  Design Specialist
  Environmental Impact Assessment
  Environmental Advisory, Sustainability and Resilience
  Environmental Compliance, Audit and Due Diligence
  Archaeology and Heritage
  Health and Safety Advisory and Compliance
  Communication and Stakeholder Engagement
  Marketing and Campaign Management
  Commissioning
  Compliance and Assurance
  Planning Advisory Consulting
  Asset Inspection
  Independent Certification and Site Surveillance
Commercial in Confidence

## Slide 29: In Scope – WofG Schemes and beyond
The IA Services applies to WofG Schemes SCM0801, SCM1191, SCM10611, and Scheme SCM005 (engagement type 15 only) and all other Infrastructure Advisory engagements outside of these listed schemes
PMS
Scheme
SCM005
IA - Infrastructure Advisory Category
This is not a scheme Consists of list of 55 standard services across 7 engagement types Standard commercial framework (recommended only) applies as guidance to procurement of IA services for buyers. Details of SCF can be downloaded by registered agency buyers via the Supplier Hub in buy.nsw
PMS – Performance and Management Scheme SCM0005
IA SCF is applicable to only PMS engagement type 15 only. There is no change to the Engagement types 1 to 12 which are covered by the mandated standard commercial framework for the PMS Scheme Sub engagements within engagement type 15 is mapped to IA services
CiC - Consultants in Construction Scheme SCM1191 & Procurement List SCM10611
Consists of a total of 39 work types IA SCF will apply to 38 work types, with all mapped against IA services Scheme SCM1191 caters to engagements up to $9M, and Procurement List SCM10611 caters for engagements above $9m
GANSW - Government Architect’s Strategy and Design Scheme SCM0801
Consists of a total of 11 engagement types This scheme exclusively caters to architecture related services IA SCF will be applicable to 9 engagement types mapped against IA services
Engagement Type 15 only
9 engagement types
(38 work types)
CiC
Scheme
SCM1191 & SCM10611
GANSW
Scheme
SCM0801
PMS
Scheme
SCM0005
In addition to the mentioned WofG schemes, IA SCF applies to all services within Agency specific Schemes and arrangements that meets the definition of IA
IA SCF

## Slide 30: How to engage an IA supplier?
Commercial in Confidence

## Slide 31: Approaching the market
Approval from Executive Director level agency officer (or higher) prior to engaging any Infrastructure Advisory supplier.
PMS (Cat 15) Total contract value > 150K (excl. GST)
CiC
Total contract value > 50K (excl. GST)
GANSW
Total contract value > 250K (excl. GST)
IA
procurement process through schemes
Min. 3 competitive BIDs
Single Sourcing allowed
Sourcing Delegation and Procedures
Contract award, delegation and procedures
Issue RFQ / RFP / RFT
Evaluate responses as per evaluation plan
Post negotiation as per negotiation plan
Yes
Benchmark process – apply to all Schemes
PMS Scheme (SCM0005)
CiC Schemes (SCM1191 & SCM10611)
GANSW Scheme (SCM0801)
General Process
Exception process
No
How
to engage an IA supplier?
Yes
No
Yes
Is Standard IA Engagement Pricing schedule used?
Agency procurement rules take precedence
The following flow chart show buyers the end to end procurement process for buying IA services using existing WofG schemes as well as agency specific schemes and panel arrangements
Agency specific schemes/Panels arrangements*
*Threshold for single sourcing will be governed by corresponding scheme rules
Agency Panels or Other WofG IA Schemes
Commercial in Confidence

## Slide 32: Engagement Process
Supporting tools & templates are available to support the procurement process
Plan & Source
Phase I
Phase II
Deliver & Manage
Phase III
Performance Tracking
Project Preparation
Quotation and Briefing
Evaluation (Qualitative & Quantitative)
Clarifications and Negotiations
Award & Agreement (Contract incl. SoW)
On-boarding of Consultants
Contract & Variation management
Conducting of project
Performance Survey - Internal Stakeholders
Feedback Survey - Suppliers
Supplier Performance review meetings
Agreed SoW
Service delivery as per SoW with managed variation
Performance tracking & improvement
Commercial in Confidence
How
to engage an IA supplier?

## Slide 33: Phase I – Plan & Source
Outcome: Agreed Statement of Work
A Statement of Work (SoW) is an agreed work schedule governing the project.
It sets out:
Project overview
Key deliverables and milestones
Key personnel
Agreed pricing and engagement model
Total service fee and payment process
Project assumptions and exclusions
Project governance & reporting structure
A carefully prepared SoW contains all of the information required to be attached to the standard form contract and signed by both parties
Commercial in Confidence
How
to engage an IA supplier?

## Slide 34: Phase II – Deliver and manage
It occurs after contract is signed, before & during the engagement. Significant costs and delays occur if Agency is not prepared before project commences.
The supplier on-boarding checklist below can assist in managing this risk before engagement.
All data & information required to deliver project outcome, has been gathered in advance and relevant IT contacts are informed
Communications for the project have been written and preferably sent out prior to IA supplier arrival
Agency/cluster representative(s) have been assigned and are given adequate time (and authority) to work with and support supplier engagement
A meeting room or a designated area has been assigned to IA supplier
Weekly meetings have been scheduled with IA supplier and project owner
Security and technology access has been pre arranged
An agreed approach has been put in place for knowledge transfer at the end of the engagement
Commercial in Confidence
How
to engage an IA supplier?

## Slide 35: Phase II – Deliver and Manage
During a project Agencies should perform ongoing review meeting with consultant to ensure adherence to SoW. Scope creeps and project changes leads to significant project schedule and cost variations.
How
to engage an IA supplier?
Some tools for Variation Management include:
Weekly project meetings tracking progress & compliance to SoW & project plan
Conditions regarding variations and approvals are set out the respective Scheme Conditions
Milestones
Kick off meeting
Project plan/Gantt Chart
Progress Report
Final outcomes report
Feedback survey
Mid-project timings
Fees review
Project Start
Deliverable 1
Deliverable 2
Deliverable 3
Deliverable 4
Project Finalized
Commercial in Confidence

## Slide 36: Phase III – Supplier Performance Tracking & Improvement
How
to engage an IA supplier?
ILLUSTRATIVE INSIGHTS
NSW Treasury will provide insights based on engagement data collected from top 50 suppliers
Commercial in Confidence

## Slide 37: Tools and Templates
Tool and templates are available on IA portal to enable best practice procurement of IA services
# | Tools and Template name | Format
1 | Supplier report of engagement template | Excel
2 | Engagement pricing schedule | Excel
3 | Infrastructure Advisory Standard Commercial Framework | PDF
Commercial in Confidence
How
to engage an IA supplier?

## Slide 38: Who is responsible for what?
Commercial in Confidence

## Slide 39: Who is responsible for each IA procurement activity
The ‘RACI’ matrix below provides guidance on responsibilities for procurement activities across the IA category
High level procurement activities | NSWP | Agency / Buyers | Scheme Managers
Daily scheme management and queries | N/A | N/A | R,A
Manage IA SCF as guidance for agencies | R/A | I | I
Support for buyers and suppliers using the IA SCF | R/A | I | I
Sourcing of IA services | N/A | R, A | N/A
Contract management | N/A | R, A | N/A
Cluster level supplier performance management | N/A | R, A | I
Cluster level category management planning | N/A | R, A | C,I
Top 50 supplier report gathering and insight generation | R, A | C,I | C,I
R – Responsible for delivering the activity
A – Accountable for the correct and thorough completion of the activity
C – Consulted regarding the decision-making process for delivering the activity
I – Informed on and kept up-to-date on progress of the activity
Who
is responsible for what?
Commercial in Confidence

## Slide 40: Contact
For general enquiries and help:
buy.nsw@customerservice.nsw.gov.au
1800 679 289
Commercial in Confidence